doi: mkts.v22i2.12871

Analysis of Construction Projects in the Oil and Gas Sector Using the ISO 21500:2021 Approach: A Case Study of PT PGAS Solution

Dr. Ir. M.Fanshurullah Asa, ST, MT., IPU. ASEAN Eng.1*, Regina Intan Junita, S.T 2

1 Civil Engineering Study Program, Faculty of Infrastructure Planning, Universitas Pertamina,

2 Civil Engineering Study Program, Faculty of Infrastructure Planning, Universitas Pertamina.

Jl. Teuku Nyak Arief, Kampus Universitas Pertamina, Jakarta Selatan, Indonesia 12220

Received: ……. Revised: …….. Accepted: ……..

Abstract

Background: PT. PGAS Solution, a certified construction company in Indonesia, has implements the ISO 21500:2021 standard to guide its project management processes. Objective: This study aims to evaluate the level of implementation and effectiveness of the ISO 21500:2021 project management system and identify key obstacles in its application. Methods: A quantitative approach was employed through the distribution of questionnaire to project staff. The data were analyzed using SPSS version 29, including validity and reliability testing, and multiple linear regression. Results: The average system implementation score was 19.795, categorized as "Fair." The instrument showed high reliability (Cronbach's Alpha = 0.938). Regression analysis revealed that management planning, scope, risk, quality, stakeholder engagement, and information/documentation had a positive influence on implementation, while resources, cost, procurement, and lessons learned had a negative impact. The model's R² value of 85.7% indicates a strong relationship, with information and documentation contributing the most (73.8%). Conclusion: While ISO 21500:2021 is moderately implemented, major obstacles remain, particularly in procurement optimization, stakeholder engagement, and learning from past project experiences.

Keywords: ISO 21500:2021, Project Management System, Coefficient of Determination, Implementation, Regression Analysis

Abstrak

Latar Belakang: PT. PGAS Solution, perusahaan konstruksi bersertifikat di Indonesia, menerapkan standar ISO 21500:2021 sebagai panduan proses manajemen proyeknya. Tujuan: Penelitian ini bertujuan untuk mengevaluasi tingkat implementasi dan efektivitas sistem manajemen proyek ISO 21500:2021 dan mengidentifikasi hambatan utama dalam penerapannya. Metode: Pendekatan kuantitatif digunakan melalui penyebaran kuesioner kepada staf proyek yang kompeten. Data dianalisis menggunakan SPSS versi 29, termasuk uji validitas dan reliabilitas, dan regresi linier berganda. Hasil: Skor rata-rata implementasi sistem adalah 19,795, dikategorikan "Cukup Baik". Instrumen menunjukkan reliabilitas tinggi (Cronbach's Alpha = 0,938). Analisis regresi mengungkapkan bahwa perencanaan manajemen, ruang lingkup, risiko, kualitas, pemangku kepentingan, dan informasi/dokumentasi memengaruhi implementasi secara positif, sementara sumber daya, biaya, pengadaan, dan pembelajaran berdampak negatif. Nilai R² model sebesar 85,7% menunjukkan hubungan yang kuat, dengan informasi dan dokumentasi berkontribusi paling besar (73,8%). Kesimpulan: Meskipun ISO 21500:2021 diterapkan secara moderat, kendala utama tetap ada, terutama dalam optimalisasi pengadaan, keterlibatan pemangku kepentingan, dan pembelajaran dari pengalaman proyek sebelumnya.

Kata kunci: ISO 21500 : 2001, Sistem Manajemen Proyek, Koefisien Determinasi, Implementasi, Analisis Regresi

# Introduction

The growth of Indonesia’s population has led to an increasing and sustained demand for infrastructure, driving the expansion of the national construction industry. However, the increase in the number of construction service providers has not necessarily led to improved project outcomes. Many projects continue to face delays, cost overruns, and quality issues due to ineffective project management systems. The standard published by the International Organization for Standardization (ISO) provides high-level guidance on project management concepts and processes (Soeharto, 1999; Leonard, 2011).

PT PGAS Solution (PGASOL), a subsidiary of PT Perusahaan Gas Negara Tbk (PGN), is actively involved in developing natural gas infrastructure, including pipeline networks, gas metering stations, operation and maintenance services, and engineering consultancy. As a key player in the development of national energy infrastructure, PEGASOL is responsible for executing technically challenging projects that require comprehensive planning, coordination, and strong risk mitigation strategies. To enhance project execution, the company has adopted ISO 21500:2021, an international standard that provides a structured framework for project management (PT PGAS Solution, 2023; ISO, 2021).

ISO 21500:2021, aligned with the Project Management Body of Knowledge (PMBOK), outlines seventeen key knowledge areas, including project planning management, stakeholder management, scope management, time management, cost management, quality management, resource management, communication management, procurement management, risk management, issue management, benefit management, organizational and social change management, reporting management, information management, and knowledge management (ISO, 2021). These areas are interrelated and collectively form a framework that supports coordinated and goal-oriented project implementation (Mahapatni, 2019).

Although PEGASOL has officially adopted ISO 21500:2021, the level of its implementation and the challenges encountered in practice remain underexplored. Therefore, this study aims to: (1) evaluate the level of implementation of the ISO 21500:2021 Project Management System at PT PGAS Solution, and (2) identify the main obstacles that hinder its effective application. The findings are expected to provide actionable insights to enhance project outcomes, particularly within the context of Indonesia’s construction industry.

# Research Methodology

This study employs a descriptive quantitative method using both primary and secondary data. Primary data were collected through structured questionnaires and interviews with 20 employees involved in PT PGAS Solution’s projects. A saturated sampling technique was applied, meaning that the entire population was used as the sample. (Sugiyono, 2019). The questionnaires were distributed both online (via WhatsApp) and offline, using a Likert scale to assess ten core subjects from Clause 7 of ISO 21500:2021, including planning, scope, cost, risk, quality, stakeholders, procurement, information and documentation, and learning (ISO, 2021).

Table 1. Skala Likert (Olah Data, 2024)

| Score | Description |
| --- | --- |
| 1 | Very Poor |
| 2 | Poor |
| 3 | Fair |
| 4 | Good |
| 5 | Very Good |

## Secondary data consist of internal company documents such as quality reports, project data, checklists, and previous studies. The data were analyzed using IBM SPSS version 29. The statistical tests included descriptive analysis, validity and reliability tests (Cronbach’s Alpha), normality and multicollinearity tests, t-test, F-test, multiple linear regression, and coefficient of determination analysis (Janna & Herianto, 2021; Sugiyono, 2019).

Result and Discussion

Descriptive Statistics Test

The questionnaire responses, based on 43 indicators, were tabulated in Excel to facilitate data entry into SPSS version 29. The data were then grouped according to variables and processed for statistical analysis (Table 2).

Table 2. Results of Descriptive Statistical Analysis (Processed Data, 2024)

|  | N | Min | Max | Mean | Std. Deviation |
| --- | --- | --- | --- | --- | --- |
| Planning | 20 | 25.00 | 30.00 | 28.6500 | 1.72520 |
| Scope | 20 | 24.00 | 30.00 | 27.1000 | 2.35975 |
| Resources | 20 | 11.00 | 15.00 | 13.1000 | 1.25237 |
| Cost | 20 | 12.00 | 15.00 | 14.4500 | 0.99868 |
| Risk | 20 | 19.00 | 25.00 | 23.3500 | 1.89945 |
| Quality | 20 | 12.00 | 15.00 | 13.9000 | 1.29371 |
| Stakeholders | 20 | 14.00 | 20.00 | 17.2000 | 1.88065 |
| Information and Documentation | 20 | 16.00 | 20.00 | 17.8500 | 1.38697 |
| Procurement | 20 | 24.00 | 30.00 | 28.4000 | 2.01050 |
| Lessons Learned | 20 | 12.00 | 15.00 | 13.9500 | 1.09904 |
| Project Management System PT. PGAS Solution | 20 | 4.00 | 5.00 | 4.2000 | 0.41039 |
| Valid N | 20 |  |  |  |  |

The average score was 19.795 with a standard deviation of 1.590632, which was used to determine the category range for each variable.

Catergorization Results

Based on the analysis results using the assessment method presented in the table, the overall implementation level of the Project Management System course obtained an average score of 19.795. This score falls within the range of 18.999–20.590, which corresponds to the “Fairly Good” category (Table 3).

Table 3. Results of Categorization Calculation (Processed Data, 2024)

| Category | Guidelines |
| --- | --- |
| Sangat Buruk | X ≤ 17,409 |
| Buruk | 17,409 < X ≤ 18,999 |
| Cukup | 18,999 < X ≤ 20,590 |
| Baik | 20,590 < X ≤ 22,180 |
| Sangat Baik | 22,180 < X |

Validity Test

The results of the validity test for the questionnaire instruments on Project Planning Management (X1), Scope Management (X2), Resource Management (X3), Cost Management (X4), Risk Management (X5), Quality Management (X6), Stakeholder Management (X7), Information and Documentation Management (X8), Procurement Management (X9), and Learning Management (X10) are presented in Table 4.

Table 4. Results of Validity Test (Processed Data, 2024)

|  | r Count | r Table | Description |
| --- | --- | --- | --- |
| PLANNING |  |  |  |
| X1.1 | 0.662 | 0.4438 | Valid |
| X1.2 | 0.724 | 0.4438 | Valid |
| X1.3 | 0.788 | 0.4438 | Valid |
| X1.4 | 0.788 | 0.4438 | Valid |
| X1.5 | 0.629 | 0.4438 | Valid |
| X1.6 | 0.495 | 0.4438 | Valid |
| SCOPE |  |  |  |
| X2.1 | 0.751 | 0.4438 | Valid |
| X2.2 | 0.862 | 0.4438 | Valid |
| X2.3 | 0.918 | 0.4438 | Valid |
| X2.4 | 0.637 | 0.4438 | Valid |
| X2.5 | 0.773 | 0.4438 | Valid |
| X2.6 | 0.813 | 0.4438 | Valid |
| RESOURCES |  |  |  |
| X3.1 | 0.840 | 0.4438 | Valid |
| X3.2 | 0.804 | 0.4438 | Valid |
| X3.3 | 0.729 | 0.4438 | Valid |
| COST |  |  |  |
| X4.1 | 0.944 | 0.4438 | Valid |
| X4.2 | 0.944 | 0.4438 | Valid |
| X4.3 | 0.807 | 0.4438 | Valid |
| RISK |  |  |  |
| X5.1 | 0.831 | 0.4438 | Valid |
| X5.2 | 0.577 | 0.4438 | Valid |
| X5.3 | 0.905 | 0.4438 | Valid |
| X5.4 | 0.878 | 0.4438 | Valid |
| X5.5 | 0.836 | 0.4438 | Valid |
| QUALITY |  |  |  |
| X6.1 | 0.900 | 0.4438 | Valid |
| X6.2 | 0.872 | 0.4438 | Valid |
| X6.3 | 0.900 | 0.4438 | Valid |
| STAKEHOLDER |  |  |  |
| X7.1 | 0.821 | 0.4438 | Valid |
| X7.2 | 0.921 | 0.4438 | Valid |
| X7.3 | 0.940 | 0.4438 | Valid |
| X7.4 | 0.921 | 0.4438 | Valid |
| INFORMATION AND DOCUMENTATION |  |  |  |
| X8.1 | 0.569 | 0.4438 | Valid |
| X8.2 | 0.658 | 0.4438 | Valid |
| X8.3 | 0.734 | 0.4438 | Valid |
| X8.4 | 0.658 | 0.4438 | Valid |
| PROCUREMENT |  |  |  |
| X9.1 | 0.740 | 0.4438 | Valid |
| X9.2 | 0.816 | 0.4438 | Valid |
| X9.3 | 0.851 | 0.4438 | Valid |
| X9.4 | 0.804 | 0.4438 | Valid |
| X9.5 | 0.800 | 0.4438 | Valid |
| X9.6 | 0.748 | 0.4438 | Valid |
| LESSON LEARNED |  |  |  |
| X10.1 | 0.835 | 0.4438 | Valid |
| X10.2 | 0.793 | 0.4438 | Valid |
| X10.3 | 0.800 | 0.4438 | Valid |
| X10.1 | 0.835 | 0.4438 | Valid |

All variables show r-values greater than 0.4438 and p-values less than 0.05, indicating that the questionnaire is valid.

Reliability Test

The reliability test conducted after the questionnaire validation shows a Cronbach’s Alpha value greater than 0.7, indicating that the instrument is consistent and reliable for measuring the implementation of ISO 21500:2021 (Table 5).

Table 5. Results of Reliability Test (Processed Data, 2024)

| Reliability Statistic |  |
| --- | --- |
| Cronbach's Alpha | N of Items |
| 0.938 | 43 |

The reliability test shows a Cronbach’s Alpha value of 0.938 (>0.7), indicating excellent internal consistency across the 43 indicators.

Normality Test

In this study, the normality test to determine whether the data distribution is normal was conducted using the Shapiro–Wilk method, as the sample size was fewer than 50 participants (Table 6).

| Table 7. Multicollinearity Test Results (Processed Data, 2024) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Coefficients a |  |  |  |  |  |  |  |
|  |  |  |  |  | Colinearity Statistic |  |  |
|  | Unstand. B | Coeff. Std. Error | Standardized Coeff Beta | t | Sig. | Tolerance | VIF |
| (constant) | -1.803 | 1.473 |  | -1.224 | 0.252 |  |  |
| Planning | 0.083 | 0.059 | 0.349 | 1.404 | 0.194 | 0.385 | 2.594 |
| Scope | 0.062 | 0.050 | 0.357 | 1.253 | 0.242 | 0.294 | 3.407 |
| Resources | -0.017 | 0.076 | -0.503 | -0.227 | 0.826 | 0.441 | 2.266 |
| Cost | -0.140 | 0.149 | -0.340 | -0.937 | 0.373 | 0.181 | 5.531 |
| Risk | 0.042 | 0.092 | 0.195 | 0.458 | 0.658 | 0.132 | 7.590 |
| Quality | 0.069 | 0.125 | 0.219 | 0.548 | 0.597 | 0.152 | 6.564 |
| Stakeholders | 0.074 | 0.044 | 0.341 | 1.680 | 0.127 | 0.579 | 1.728 |
| Information and Documentation | 0.266 | 0.085 | 0.900 | 3.117 | 0.012 | 0.285 | 3.507 |
| Procurement | -0.078 | 0.065 | -0.432 | -1.205 | 0.259 | 0.185 | 5.410 |
| Lessons Learned | -0.113 | 0.197 | -0.302 | -0.573 | 0.581 | 0.086 | 11.689 |

| Normality Test |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Kolmogorov-Smirnova |  |  | Shapiro-Wilk |  |  |
|  | Statistic | df. | Sig. | Statistic | df. | Sig. |
| Planning | 0.205 | 20 | 0.028 | 0.857 | 20 | 0.007 |
| Scope | 0.127 | 20 | 0.200 | 0.932 | 20 | 0.168 |
| Resources | 0.259 | 20 | 0.001 | 0.852 | 20 | 0.006 |
| Cost | 0.295 | 20 | 0.028 | 0.849 | 20 | 0.005 |
| Risk | 0.209 | 20 | 0.022 | 0.858 | 20 | 0.007 |
| Quality | 0.217 | 20 | 0.015 | 0.851 | 20 | 0.006 |
| Stakeholders | 0.170 | 20 | 0.133 | 0.861 | 20 | 0.008 |
| Information and Documentation | 0.183 | 20 | 0.078 | 0.925 | 20 | 0.122 |
| Procurement | 0.197 | 20 | 0.40 | 0.853 | 20 | 0.009 |
| Lessons Learned | 0.210 | 20 | 0.021 | 0.871 | 20 | 0.012 |

Table 6. Normality Test Result (Processed Data, 2024)

Since the p-value is greater than 0.05, the data are normally distributed and suitable for further statistical analysis.

Multicollinearity Test

The multicollinearity test was conducted to determine whether the independent variables have linear relationships or not (Table 7).

Based on the analysis conducted using SPSS version 29, each variable shows a Tolerance value greater than 0.1 and a Variance Inflation Factor (VIF) value less than 10. This indicates that the regression model in this study has no multicollinearity symptoms among the nine independent variables, meaning there is no correlation between them. However, one variable—X10 (Lesson Learned)—shows high multicollinearity, which requires further review. The alternative approach is to either remove this variable or combine it with another variable to form a composite variable.

Partial Test (T Test)

The partial test (t-test) was conducted in this study to determine whether each independent variable has a significant effect by examining the significance value or by comparing the calculated t-value with the t-table value (Table 8). Variables X1 (Planning), X2 (Scope), X5 (Risk), X6 (Quality), and X7 (Stakeholders) do not have a significant effect on the dependent variable because their calculated t-values are smaller than the t-table values and their significance values are greater than 0.05. Variables X3 (Resources), X4 (Cost), X9 (Procurement), and X10 (Learning) have negative t-values. Variable X8 (Information and Documentation) has a calculated t-value of 3.117, which is greater than the t-table value of 2.262, and a significance value of 0.012, which is less than 0.05, indicating that this variable significantly affects the dependent variable.

Tabel 8. Partial Test Results (T Test) (Processed Data, 2024)

| Coefficients a |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Unstand. B | Coeff. Std. Error | Stand. Coeff Beta | t |  | Sig. |
| (constant) | -1.803 | 1.473 |  |  | -1.224 | 0.252 |
| Planning | 0.083 | 0.059 | 0.349 |  | 1.404 | 0.194 |
| Scope | 0.062 | 0.050 | 0.357 |  | 1.253 | 0.242 |
| Resources | -0.017 | 0.076 | -0.503 |  | -0.227 | 0.826 |
| Cost | -0.140 | 0.149 | -0.340 |  | -0.937 | 0.373 |
| Risk | 0.042 | 0.092 | 0.195 |  | 0.458 | 0.658 |
| Quality | 0.069 | 0.125 | 0.219 |  | 0.548 | 0.597 |
| Stakeholders | 0.074 | 0.044 | 0.341 |  | 1.680 | 0.127 |
| Information and Documentation | 0.266 | 0.085 | 0.900 |  | 3.117 | 0.012 |
| Procurement | -0.078 | 0.065 | -0.432 |  | -1.205 | 0.259 |
| Lessons Learned | -0.113 | 0.197 | -0.302 |  | -0.573 | 0.581 |

Simultaneous Test (F Test)

The simultaneous test (F-test) was used to determine whether the independent variables (ISO 21500:2021 subjects) simultaneously affect the dependent variable (PT PGAS Solution Project) (Table 9).

Table 9. Simultaneous Test Results (F Test) (Processed Data, 2024)

| Annova |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Model | Sum |  | df |  | Mean |  | F |  | Sig. |  |
| Regression |  | 2.741 |  | 10 |  | 0.274 | 5.377 |  |  | 0.009b |
| Residuals |  | 0.459 |  | 9 |  | 0.051 |  |  |  |  |
| Total |  | 3.200 |  | 19 |  |  |  |  |  |  |

| Coeffiecienta |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Unstand. B | Coeff. Std. Error | Standardized Coeff Beta | t | Sig. |
| (constant) | -1.803 | 1.473 |  | -1.224 | 0.252 |
| Planning | 0.083 | 0.059 | 0.349 | 1.404 | 0.194 |
| Scope | 0.062 | 0.050 | 0.357 | 1.253 | 0.242 |
| Resources | -0.017 | 0.076 | -0.503 | -0.227 | 0.826 |
| Cost | -0.140 | 0.149 | -0.340 | -0.937 | 0.373 |
| Risk | 0.042 | 0.092 | 0.195 | 0.458 | 0.658 |
| Quality | 0.069 | 0.125 | 0.219 | 0.548 | 0.597 |
| Stakeholders | 0.074 | 0.044 | 0.341 | 1.680 | 0.127 |
| Information and Documentation | 0.266 | 0.085 | 0.900 | 3.117 | 0.012 |
| Procurement | -0.078 | 0.065 | -0.432 | -1.205 | 0.259 |
| Lessons Learned | -0.113 | 0.197 | -0.302 | -0.573 | 0.581 |

The F-test results (5.377 > 3.140, p = 0.048) indicate that the ten ISO 21500:2021 variables collectively have a significant influence on the project management system of PT PGAS Solution.

Multiple Linear Regression Test

The data meet the classical assumptions of normality and show no multicollinearity, making them suitable for multiple linear regression analysis to examine the factors influencing project management quality (Table 10).

Table 10. Multiple Linear Regression Test Results

(Processed Data, 2024)

The negative constant is interpreted using the J-Curve approach, which reflects an initial decline in performance during the transition to a new system. Since ISO 21500:2021 is relatively new in Indonesia, PT PGAS Solution is currently undergoing an adjustment phase. Over time—particularly within five years—performance is expected to improve as the organization adapts to the standard and integrates it more effectively into its project management practices.

    - Coefficient of Determination (R²) Test

The coefficient of determination was used to determine the percentage of variance in the dependent variable explained by the independent variables, as shown in Table 11.

Table 11. Results of the Determination Coefficient Test (Processed Data, 2024)

| Model Summary |  |  |  |  |
| --- | --- | --- | --- | --- |
| Model | R | R2 | Adjusted R2 | Std. Error of the Estimate |
| 1 | 0.926a | 0.857 | 0.697 | 0.22579 |

The adjusted R² value of 85.7% indicates that the ten ISO 21500:2021 variables collectively explain 85.7% of the variation in the project management system of PT PGAS Solution.

Analisis Korelasi dan Regresi

To determine the influence of each ISO 21500:2021 clause on the implementation of the project management system at PT PGAS Solution, this study calculated the effective contribution (SE) and relative contribution (SR) for each variable by multiplying the regression coefficient (β) and the correlation coefficient (r). The results are summarized in Table 12. The analysis shows that the Information and Documentation Management variable (X8) has the highest impact, with an SE value of 0.63 and an SR value of 73.8%, indicating that this variable plays a crucial role in successful implementation.

Other variables that contributed positively include Stakeholder Management (X7) with a relative contribution of 19.8% and Planning (X1) with a contribution of 16.3%. Conversely, several variables such as Procurement (X9) and Learning (X10) show negative contributions (SR = -20.6% and -17.3%, respectively), indicating significant challenges in these areas that may hinder the effective implementation of the system. By presenting the SE and SR values in a concise summary table, this analysis avoids repetitive computational descriptions and enables clearer comparisons of each variable’s role. This format enhances interpretability and highlights priority areas for organizational improvement and strategic focus.

Effective Contribution (SE) is calculated as:

SE = β x r				(1)

Relative Contribution (SR) is calculated as:

SR % =  (SE / R²) × 100%			(2)

Information:

β = regression coefficient

r = correlation coefficient

R² = coefficient of determination

Table 12. Correlation and Regression Analysis Results (Processed Data, 2024)

| Variables | Koefisien Regresi (Beta) | Koefisien Korelasi (r) |
| --- | --- | --- |
| X1-Management Planning Project | 0,349 | 0,401 |
| X2-Management Scope Project | 0,357 | 0,359 |
| X3-Management Resources Project | -0,053 | 0,266 |
| X4-Management Cost Project | -0,340 | 0,283 |
| X5-Management Risk Project | 0,195 | 0,243 |
| X6-Management Quality Project | 0,217 | 0,436 |
| X7-Management Stakeholder Project | 0,341 | 0,491 |
| X8-Management Information and Documentation Project | 0,900 | 0.703 |
| X9-Management Procurement Project | -0,432 | 0,408 |
| X10-Management Lessons Learned | -0,302 | 0,490 |

Analysis of Internal and External Factors Influencing the “Fairly Good” Implementation Score

The classification of ISO 21500:2021 implementation at PT PGAS Solution as “Fairly Good” (average score = 19.795) is influenced by both internal and external inhibiting factors. Internally, the most significant negative contributor is Procurement Management (β = -0.432), primarily due to inefficient procurement processes that lead to cost overruns, rework, and penalties from delays often associated with poor system integration and coordination (Fahmi et al., 2021). In addition, ineffective Learning Management (β = -0.302) reflects weak knowledge retention and feedback mechanisms, resulting in recurring errors and slow organizational learning (Jabbar, 2021).

Externally, weak regulatory enforcement and low industry maturity hinder motivation and consistency in compliance (Mahapatni, 2019). Although Stakeholder Management shows a moderate correlation (r = 0.491), its influence is not statistically significant, most likely due to communication and alignment challenges commonly found in complex infrastructure projects (Leonard, 2011; Mubasyir et al., 2021).

Temuan These findings emphasize that the success of ISO 21500:2021 implementation depends not only on internal readiness such as system integration, capability development, and institutional learning but also on regulatory support and effective stakeholder engagement.

# Conclusion

The level of ISO 21500:2021 project management system implementation at PT PGAS Solution falls within the “Fairly Good” category, with an average score of 19.795. Validity and reliability tests confirm that the data are accurate and consistent, with a Cronbach’s Alpha of 0.938 (>0.7). Regression analysis shows a negative constant, which can be explained using the J-Curve approach—indicating that initial adaptation to the new standard may cause a temporary decline, but improvements are expected as the company adjusts, particularly within five years after implementation.

The multiple linear regression analysis indicates a coefficient of determination (R²) of 85.7%, demonstrating a strong simultaneous relationship between variables X1–X10 and the project management system implementation (Y), with R² > 0.67. Among these variables, the highest effective contribution comes from Information and Documentation Management, at 73.8%, underscoring its crucial role in system implementation.

The main constraint identified is in project procurement management, which is hindered by underperforming procurement systems.. This issue affects other areas such as cost through increased expenses, penalties, and rework costs The and impacts resources by consuming time, lowering morale, and reducing material quality. These disruptions collectively contribute to overall project delays. Despite these challenges, the experience provides valuable insights for improving future procurement procedures, strengthening team capabilities, and minimizing risks in subsequent project implementations

Acknowledgments

The completion of this study, culminating in the journal titled Analysis of ISO 21500:2021 Implementation in Oil and Gas Construction Projects at PT PGAS Solution, is the result of collective effort and invaluable support from various parties, to whom I extend my sincere gratitude and appreciation.

First and foremost, I would like to express my appreciation to Universitas Pertamina for providing a supportive academic environment and facilities. In particular, I would like to extend my highest appreciation to the Faculty of Infrastructure Planning for their administrative support and essential resources that contributed to the successful completion of this research.

I hope this work contributes meaningfully to the development of project management, especially regarding the implementation of international standards in Indonesia’s oil and gas sector. Although I have received assistance from many parties, any shortcomings or errors in this journal remain entirely my responsibility.

# References

Fahmi, K., Mustofa, A., Rochmad, I., Sulastri, E., Wahyuni, I. S., & Irwansyah. (Februari 2021). Pengaruh ISO 9001:2015, ISO 14001:2015, dan ISO 45001:2018 terhadap Kinerja Operasional Industri Otomotif. Jurnal Riset Teknik & Manajemen Industri (JIEMAR), Vol.2 No.1.

Hantono. (2020). Metodologi Penelitian Tesis dengan Aplikasi SPSS. Yogyakarta: Deepublish. Hanusz, Z., Tarasinska, J., & Zielinski, W. (2016). Uji Shapiro-Wilk dengan Rata-rata yang Diketahui. REVSTAT - Jurnal Statistik.

ISO 21502:2020. (2020). Manajemen proyek, program, dan portofolio - Panduan manajemen proyek. Organisasi Internasional untuk Standardisasi.

Jabbar, I. D. (2021). Kemungkinan Penerapan Standar Internasional ISO 21500:2012 dalam Manajemen Proyek (Studi Kasus di Kementerian Konstruksi, Perumahan Rakyat, dan Kotamadya). Jurnal Internasional Hukum, Manajemen, dan Ilmu Sosial, 5(III).

Janna, N. M., & Herianto. (2021). The Concept of Validity and Reliability Tests Using SPSS.

Labombang, Mastura, (2011). Risk Management in Construction Project. Journal of Civil Engineering, Faculty of Engineering, Tadulako University, Palu.

Leonard, (2011). The Effect of the Project Planning Process Referring to PMBoK 2004 on Construction Services Work on Time Performance. Journal of Civil Engineering, Faculty of Engineering, University of Indonesia, Jakarta.

Mahapatni, I. P. (2019). Construction Project Planning and Control Methods. Bali: UNHI Press. Mubasyir, I., Susilowati, W., & Saputra, J. (2021). Analysis of the Implementation of ISO 14001:2015 Environmental Management System Clauses in Construction Work at Project X.

Mahdi, Farid, (2016). Project Cost Management, Gunadarma University Depok OSF Preprints.

Mubasyir, I., Susilowati, W., & Saputra, J. (2021). Analysis of the Implementation of ISO 14001:2015 Environmental Management System Clauses in Construction Work at Project X. Jurnal Teknik Sipil Universitas Syiah Kuala, 11(2), 135–144.

PT PGAS Solution. (2023). Company Profile. Jakarta: PT PGAS Solution.

Rino, Arthur Mesnoat, (2016). Review of Project Management Competency Standards According to PMBOK5th , Journal of Civil Engineering, Faculty of Engineering, Wijaya Kusuma University Surabaya.

Scientific Journal of Civil Engineering, Vol.18 No.2. Sinaga, D. (2014). Basic Statistics. East Jakarta: UKI Press.

Soeharto, I. (1999). Project Management (From Conceptual to Operational) Volume 1 Concepts, Feasibility Studies, and Work Networks. Jakarta: Erlangga Publisher.

Standardization, I. O. (2020). Project, program, and portfolio management - Guidance on project management. (ISO 21502:2020).

State Administration Institute of the Republic of Indonesia (LAN RI). (2018). Processing Research Data Using SPSS: Validity and Reliability Test, Classical Assumption Test, Simple Linear Regression and Multiple Linear Regression. Aceh: State Administration Institute of the Republic of Indonesia (LAN RI).

Sufa'atin., (2014). Project Time Management, Journal of Universitas Komputer Indonesia Bandung.

Sugiyono., (2019). Quantitative, Qualitative and R & D Research Methods. Bandung: Alfabeta.

Supriyanti, Dipa et. Al., (2011). Relevance of PMBOK 2008 to Construction Management Field Materials, Brawijaya University, Journal of Civil Engineering, Faculty of Engineering, Brawijaya University Malang.

Suryo, Muhammad Nugroho, et. Al, (2012). Study on the Implementation of Quality Management in Housing Project Management, Malang, Journal of Civil Engineering Universitas Brawijaya, Vol. 6, No. 2, Year 2012.

Widiasanti, Irika and Lenggogeni, (2013). Construction Management. Bandung: PT. Remaja Rosdakarya.

Zandhuis, Anton and Rommert Stellingwerf, (2013). ISO 21500: Guidance on project management - A pocket guide. Amersfoort: Van Haren Publishing.Bezuidenhout, J. J., Eksteen, J. J., & Bradshaw, S. M. (2009). Computational fluid dynamic modelling of an electric furnace used in the smelting of PGM containing concentrates. Minerals Engineering, 22(11), 995–1006.